# Adaptive Financial Risk Intelligence Engine
Implementation Roadmap

Purpose
This document is the implementation roadmap for the production-grade ML Engineering/MLOps project. No code should be written until each phase is understood and finalized.

## Project Goal

Build a production-ready ML system that:
1. Calculates a transaction risk score.
2. Predicts whether a transaction is fraudulent/anomalous.
3. Explains WHY the prediction was made.
4. Tracks experiments, versions data/models, monitors drift, and retrains automatically.

Dataset:
• IEEE-CIS Fraud Detection (primary dataset)

Technology Stack:
Python, Scikit-learn, XGBoost/LightGBM, FastAPI, PostgreSQL, Redis,
DVC, MLflow, Airflow, Docker, Evidently AI, GitHub Actions,
Terraform, Kubernetes, AWS.

## Architecture Decisions

• Use IEEE-CIS only for V1.
• Model may use all features (including anonymized V/C/D features).
• Business explanations MUST only use interpretable and engineered features.
• Prediction and explanation are separate components.
• Champion/Challenger model promotion.
• Data drift monitoring and automated retraining.

## Implementation Roadmap

Phase 1 – Repository Setup
- Create repository
- Configure virtual environment
- Configure linting/testing/logging
- Create folder structure

Phase 2 – Dataset
- Download IEEE-CIS
- Study schema
- Load into PostgreSQL
- Create data dictionary

Phase 3 – EDA
- Missing values
- Class imbalance
- Feature distributions
- Correlation study
- Leakage analysis

Phase 4 – Data Validation
- Schema validation
- Missing-value checks
- Data quality reports

Phase 5 – Feature Engineering
- Time features
- Transaction amount features
- Device features
- Email features
- Historical behavioral aggregates
- Risk-oriented engineered features

Phase 6 – Baseline Model
- Train XGBoost/LightGBM
- Evaluate ROC-AUC, PR-AUC, F1
- Calibrate probabilities

Phase 7 – Explainability
- SHAP
- Analyst explanation layer
- Debug explanation layer
- Template-based business reasons

Phase 8 – Experiment Tracking
- MLflow
- Hyperparameter logging
- Model Registry

Phase 9 – Data Versioning
- DVC
- Version raw/intermediate/final datasets

Phase 10 – API
- FastAPI
- /predict endpoint
- /explain endpoint
- Validation
- Logging

Phase 11 – Feature Storage
- PostgreSQL for history
- Redis cache for low-latency serving

Phase 12 – Airflow
- DAG:
  Validate → Feature Engineering → Train → Evaluate → Register

Phase 13 – Monitoring
- Evidently AI
- Data drift
- Prediction monitoring

Phase 14 – Retraining
- Trigger on drift
- Retrain
- Champion/Challenger comparison
- Promote if improved

Phase 15 – Containerization
- Docker
- Docker Compose

Phase 16 – Infrastructure
- Terraform
- AWS S3
- AWS ECR
- AWS RDS
- IAM

Phase 17 – Deployment
- Kubernetes (kind/minikube)
- Optional AWS deployment

Phase 18 – CI/CD
- GitHub Actions
- Test
- Build
- Push image
- Deploy

Phase 19 – Documentation
- README
- Architecture diagrams
- API docs
- Interview notes

## Success Criteria

The project is complete when it demonstrates:
• Production ML architecture
• Explainable AI
• Automated ML pipeline
• Reproducibility
• Monitoring
• Drift detection
• Automated retraining
• Deployment
• Infrastructure as Code
• Interview-ready documentation

# File Structure of the Project

Adaptive-Financial-Risk-Intelligence-Engine/

│

├── .github/

├── airflow/

├── api/

├── apps/

├── configs/

├── data/

├── database/

├── deployment/

├── docker/

├── docs/

├── dvc/

├── explainability/

├── feature_store/

├── infrastructure/

├── ml/

├── monitoring/

├── pipelines/

├── scripts/

├── shared/

├── tests/

├── notebooks/

├── docker-compose.yml

├── pyproject.toml

├── requirements.txt

├── README.md

└── Makefile

# IMPORTANT THINGS

- For Group Structure, as having multiple transactions from a single customer might introduce the Bias in the model, hence, we will use Group K-Fold to tackle this problem.

- Keep the eye on the StratifiedGroupKFold in sklearn for imbalance datasets.

# Database information

Database name: fraud_risk

user: fraud_user

password: admin

Privileges: sudo -u postgres psql -c "GRANT ALL PRIVILEGES ON DATABASE fraud_risk TO fraud_user;"

# IMPORTANT Notes

## 1. Set Up pyproject.toml – bold text is command

- poetry init – create the pyproject.toml file automatically

- Adding dependencies – poetry add pandas scikit-learn dvc

- poetry lock – creates the poetry.lock file for reproducibility

- poetry install - Install everything

- Export requirements.txt to toml file: poetry export -f requirements.txt --output requirements.txt

## 2. About Dataset

- IEEE-CIS Fraud Detection: Link | Kaggle

- Dataset Description

  - In this competition you are predicting the probability that an online transaction is fraudulent, as denoted by the binary target isFraud.

  - The data is broken into two files identity and transaction, which are joined by TransactionID. Not all transactions have corresponding identity information.

  - Categorical Features - Transaction

    - ProductCD

    - card1 - card6

    - addr1, addr2

    - P_emaildomain

    - R_emaildomain

    - M1 - M9

  - Categorical Features - Identity

    - DeviceType

    - DeviceInfo

    - id_12 - id_38

    - The TransactionDT feature is a timedelta from a given reference datetime (not an actual timestamp).

    - You can read more about the data from this post by the competition host.

  - Files

    - train_{transaction, identity}.csv - the training set

    - test_{transaction, identity}.csv - the test set (you must predict the isFraud value for these observations)

    - sample_submission.csv - a sample submission file in the correct format